# NeuroFleetX Project – Milestone 2 Report

Project Title:
NeuroFleetX: AI Powered Urban Bus Fleet & Traffic Intelligence System

## Milestone 2 Objective

The objective of Milestone 2 was to design and implement the complete frontend dashboard system for NeuroFleetX along with preparing the project for backend integration. This milestone focuses on role-based dashboards, live tracking simulation, route visualization, and UI consistency using a unified theme.

## Technology Stack Used

Frontend:
• React.js (Vite)
• Zustand (State Management)
• Tailwind CSS
• Mapbox GL JS
• React Icons

Backend (Prepared for Integration):
• Node.js
• Express.js
• MongoDB (Local)

## System Roles Implemented

1. Admin
2. Driver
3. Passenger

## Key Features Implemented

### 1. Role-Based Dashboard Architecture

A common DashboardLayout was implemented with a dynamic sidebar. Based on the logged-in user's role, relevant navigation items are displayed. This ensures secure and clean separation of Admin, Driver, and Passenger functionalities.

### 2. Admin Dashboard Features

• Dashboard statistics cards (Total buses, routes, drivers)
• Manage Buses (CRUD UI)
• Manage Routes (CRUD UI)
• Manage Drivers (CRUD UI)
• Live Bus Tracking with Map Visualization
• Real-time simulated bus movement
• Bus details table below live map

### 3. Driver Dashboard Features

• My Route page showing assigned route
• Live Location page
• Start / End Trip controls
• Route polyline with stops
• ETA and stop progress (frontend simulated)

### 4. Passenger Dashboard Features

• Ticket booking UI
• My Tickets section
• Passenger Live Tracking
• Shows only booked bus on map
• Auto-sync with driver movement

### 5. Live Tracking System

Live tracking is implemented using Mapbox GL JS. Each bus is represented by a distinct marker with individual routes drawn as polylines. Bus movement is simulated via timed updates using Zustand store. Admin can view all buses, drivers, speed, and route data in a table.

### 6. Dark Mode Implementation

A global Dark Mode feature was implemented using Zustand. The toggle appears in the sidebar and once enabled, applies across all dashboards and pages consistently, similar to real-world applications.

### 7. Backend Integration Preparation

Frontend was prepared for backend integration using Axios service layers. Authentication, user store, and API structure were aligned with backend endpoints. Although full integration was postponed, the frontend is backend-ready.

## Challenges Faced

• Route mismatch issues in React Router
• CORS issues during backend testing
• Synchronizing map updates efficiently
• Maintaining UI consistency after theme finalization

## Conclusion

Milestone 2 successfully delivered a complete, interactive frontend system for NeuroFleetX. The dashboards are visually consistent, role-aware, and feature-rich. The system is fully prepared for backend integration and real-time data replacement.

## Milestone 2 Status

✅ Completed Successfully